NTI Summer Training Program

Student Assignment

Assignment 3 - Essentials of Project Management & Project Management Planning and Scope

A practical written task to define project scope, plan execution, manage quality, and prepare professional delivery.

| Session | Session 3: Essentials of Project Management & Project Management Planning and Scope | Assignment Type | Individual Written Task |
| --- | --- | --- | --- |
| Assignment Title | Freelance Project Plan and Delivery Roadmap | Total Marks | 20 |
| Submission Format | Written document only - no audio or video | Suggested Length | 1-2 pages |
| Student Name | رنا ابراهيم محمود ابراهيم العدل | Student / User ID | 303889 |

Assignment Brief

One Practical Assignment

Choose a small freelance project related to your service. Create one written Project Plan and Delivery Roadmap that you could share with a client before starting the work. - Summarize the client requirement, project objective, measurable deliverables, assumptions, and what is in scope and out of scope. - Break the project into tasks, milestones, deadlines, dependencies, and one key risk with a practical mitigation action. - Add one client progress-update message plus a short quality, final-delivery, revisions, and project-closure checklist.

Required Written Submission

| Final Output | - Mini project plan: requirements, objective, scope, deliverables, tasks, milestones, and timeline. - One project risk with its mitigation action and one professional progress-update message. - Quality and delivery checklist covering review, testing, handoff, revisions, feedback, and closure. |
| --- | --- |

Evaluation Rubric - 20 Marks

| Criteria | Marks | What the trainer will check |
| --- | --- | --- |
| Requirements, scope, and deliverables | 5 | Project requirements are clear; scope boundaries and measurable deliverables prevent confusion and scope creep. |
| Tasks, timeline, and risk | 5 | Plan includes logical tasks, milestones, deadlines, dependencies, and a realistic risk response. |
| Communication, quality, and closure | 5 | Update message and checklist support professional execution, quality control, delivery, revisions, feedback, and closure. |
| Formatting and language | 5 | Submission is organized, concise, readable, and professionally written. |

Submission note: The assignment must be completed in writing only. Do not submit voice notes, videos, or presentation recordings.

Project Plan and Delivery Roadmap

Project Title

8-bit ALU Design and Functional Simulation Using Verilog

- Client Requirements

The client needs an 8-bit Arithmetic Logic Unit (ALU) designed using Verilog. The ALU should perform a defined set of arithmetic and logical operations based on a 3-bit operation selector. The project should include a functional testbench and simulation results using QuestaSim to verify that the ALU produces the expected outputs for different input combinations.

- Project Objective

The objective is to deliver a functional and well-structured 8-bit Verilog ALU that correctly performs the required arithmetic and logical operations and passes functional simulation tests.

- Project Deliverables

The final project will include:

- Complete Verilog RTL code for the 8-bit ALU.

- A Verilog testbench for functional verification.

- Simulation of the ALU using QuestaSim.

- Debugging and correction of identified functional errors.

- A short simulation report showing the tested operations and results.

- Organized source files ready for client handoff.

- Assumptions

- The client will provide the required ALU operations before development starts.

- The required input and output specifications are clearly defined.

- The project is intended for functional simulation only ( No physical FPGA implementation or hardware testing is required ).

- The project will use Verilog and QuestaSim.

- Changes to the agreed requirements after development begins may require additional time and cost.

- Project Scope

In Scope :

- Confirming the ALU specification.

- Designing the RTL architecture.

- Writing the Verilog ALU module.

- Creating a functional testbench.

- Running simulations using QuestaSim.

- Debugging functional issues.

- Testing the required operations and input cases.

- Preparing a short simulation report.

- Delivering the final source files ( module and testbench).

Out of Scope:

- Physical FPGA implementation.

- Hardware testing.

- Timing analysis or timing closure.

- Adding new features that were not included in the original specification.

- Major redesign caused by changes in client requirements after approval.

- Project Tasks and Timeline

| Task | Description | Deadline | Dependency |
| --- | --- | --- | --- |
| Requirement review | Review and confirm ALU specifications | Day 1 | Client specification |
| RTL Design | Plan the structure and logic | Day 2 | Requirement approval |
| Verilog Implementation | Write the RTL code | Day 3 | RTL design |
| Testbench | Create test cases for all operations | Day 4 | RTL implementation |
| Simulation & Debugging | Run QuestaSim simulations and fix functional issues | Day 5 | Testbench |
| Final Verification | Review outputs and verify all required test cases | Day 6 | Simulation |
| Documentation & Delivery | Prepare the report and organize final files | Day 7 | Final verification |

- Milestones

Milestone 1 ( Requirements Approved )

End of Day 1

The specifications, operations, inputs, and outputs are confirmed with the client.

Milestone 2 ( RTL Implementation Completed )

End of Day 3

The Verilog module is implemented according to the approved requirements.

Milestone 3 ( Functional Verification Completed )

End of Day 5

The testbench is completed, simulation is performed, and functional issues are corrected.

Milestone 4 ( Final Delivery )

End of Day 7

The verified Verilog code, testbench, simulation results, and documentation are delivered to the client.

- Project Dependency

The main dependency is receiving a complete and approved ALU specification from the client before implementation begins.

Such as, the required operations and behavior of the ALU must be confirmed before writing the RTL and testbench. If the specification is incomplete or changes significantly during development, the timeline may need to be adjusted.

- Key Project Risk and Mitigation

Risk:

Changes or unclear requirements after development has started.

If the client changes the required operations or ALU behavior after the RTL and testbench have already been developed, additional implementation and testing may be required. This can cause delays and increase the project scope.

Mitigation:

Before starting development, I will confirm the complete specification with the client and obtain approval for the agreed requirements. Any major change after approval will be discussed with the client before implementation, including its effect on the timeline and project scope.

- Client Progress-Update Message

Subject: ALU Project Progress Update

Hello,

How are you? I would like to provide you with a quick update on the ALU project. The requirements have been reviewed and the Verilog RTL implementation has been completed according to the agreed specification. I am currently working on the functional testbench and running simulations in QuestaSim to verify the required operations. The project is progressing according to the planned timeline, and I will complete the final verification and documentation before the scheduled delivery date. I will inform you immediately if any issue requires clarification or affects the agreed scope.

Best regards,

Rana

- Quality Control Checklist

- The RTL code matches the approved requirements.

- The code is properly structured and readable.

- All required ALU operations are implemented.

- Input and output behavior is correct.

- The testbench covers all required operations.

- Different relevant input combinations have been tested.

- QuestaSim simulation runs successfully.

- No unexpected functional errors remain.

- Simulation outputs have been reviewed against expected results.

- The final code has been reviewed before delivery.

- Final Delivery Checklist

- Verilog ALU source file.

- Verilog testbench file.

- Short simulation report.

- Clearly organized project files.

- Final verified version of the project.

- Instructions for running the simulation.

- Revisions and Client Feedback

The client will receive two revisions, in line with the Standard package. Revisions will cover corrections or reasonable changes within the originally agreed project scope.

Client feedback will be reviewed after the initial delivery. Any requested change will be checked against the agreed scope. Minor in-scope changes will be handled within the revision limit, while major new requirements may require a separate agreement regarding cost and timeline.

- Project Closure

The project will be considered complete when:

- All agreed deliverables have been submitted.

- The final RTL and testbench have passed the planned functional checks.

- The client has reviewed the delivered files.

- Any agreed revisions have been completed.

- Final client feedback has been received.

- The project files have been organized and handed over.

- The project scope and delivery requirements have been confirmed as completed.

Final Delivery Goal :

The complete 8-bit ALU project will be delivered within 7 days, with clear requirements, defined scope, functional verification, documented results, and an organized final handoff.